# Licensing & Packaging — Implementation Update

Status as of 14 Aug 2026

Short summary of what's been built, tested, and verified since the original stakeholder brief. Full detail lives in LICENSING_PACKAGING.md and OPERATIONS.md in the repo.

# Core licensing

Signed, offline license verification (JWT/RS256) — confirmed accurate, expiry never blocks AI traffic, only the admin dashboard.

Fixed a real bug: renewal wasn't actually immediate across worker processes — now is.

License revocation — new capability, cuts a client off before natural expiry using only their admin API key.

Key rotation support — a signing key can be rotated without breaking already-issued licenses.

# Packaging

Every client gets their own dedicated Docker image with their license baked in — no shared image, no runtime file to mix up.

Proven with two real clients running simultaneously: renewing one had zero effect on the other.

Full build/deploy scripts and a ready-to-copy deployment template.

# Operations tooling (for self-hosted clients)

Database backup + restore — tested with a full wipe-and-restore disaster recovery drill.

Uptime watchdog — external, alert-only, tested through a real outage and recovery cycle.

OS security update checker — alerts only, never auto-patches; an optional hands-off config is available for clients who want it.

License renewal/expiry and database health alerts, delivered by email or Microsoft Teams.

# Verified, not just written

26+ automated tests, all passing.

Every major flow (issue, deploy, renew, revoke, backup/restore, uptime alerting) tested against real running containers, not just reasoned about.

# Deliberately not built

A dashboard giving us visibility across all clients — would require phone-home reporting, which conflicts with the fully offline design.

A frontend UI for licensing — confirmed the system works entirely without one (CLI + API + automated alerts).

Automated OS patching — alert-only by design; blind unattended patching of infrastructure we don't control is a real risk.

# Still open

Signing-key custody — a policy has been proposed (secrets manager, scheduled rotation) but needs business sign-off.

# Required commands

The minimum set needed to actually operate this — one-time setup, then per-client and per-event commands. Full reference in the repo (ask for COMMANDS.md if not present).

1. One-time setup

python scripts/license_generate_keypair.py

docker build -t aigovernance-backend:base .

2. Onboard a new client

python scripts/license_issue.py --customer "Acme" --license-id acme-2026 --days 365 --out acme-2026.lic

python scripts/license_build_image.py --license-file acme-2026.lic --public-key license_public_key.pem --image-tag aigovernance-backend:acme-2026

cp docker-compose.client.yml.example docker-compose.yml   # edit image: + .env, then:

docker compose up -d

3. Check status

curl https://<client-host>/license/status

4. Renew

python scripts/license_issue.py --license-id acme-2027 --days 365 --out acme-2027.lic

curl -X POST https://<client-host>/license/upload -H "X-API-Key: <admin-key>" -F "file=@acme-2027.lic"

5. Revoke

python scripts/license_revoke.py --host https://<client-host> --admin-key <admin-key> --license-id acme-2026 --reason "..."

6. Back up / restore database (client runs)

./scripts/db_backup.sh ./backups

./scripts/db_restore.sh ./backups/aigovernance-<timestamp>.sql.gz

7. Uptime + patch monitoring (client runs)

./scripts/uptime_watchdog.sh http://localhost:8000/health 3

./scripts/os_patch_check.sh

8. Ship a product update to a client

docker build -t aigovernance-backend:base .

python scripts/license_build_image.py --license-file <their-current.lic> --public-key license_public_key.pem --image-tag aigovernance-backend:<their-tag>

docker compose up -d   # on their infra